System-Financed Facilities Projects

Planning and Programming Flow Chart

Program	              Project	Financial				Documentation	               Planning	Plan

University identifies deficiency.

Proceed if feasibility study is not appropriate.

University’s plan to eliminate deficiency.

University analyzes the feasibility study and determines course of action.

University obtains a feasibility study.

Office of the Chancellor reviews feasibility study and comments prior to obtaining the student referendum and submission for BOG information.

University submits documentation for BOG FAF Committee approval.

Prepare and submit planning and programming project review data sheet (Appendix V-2)

Revenue source, debt service estimate, and student fee increase.

Obtain feasibility study for all major auxiliary facilities and energy conservation projects.

Debt Service and/or student fees to finance, as appropriate.

Prepare and submit feasibility study planning analysis.

Email or letter response on review conclusions.

Prepare and submit required checklist (Appendix V-3) items.

Financial plan prepared.

Board approves design, construction, and financing.

Applicable Board materials.

Program	             Project	Financial				Documentation	             Planning	Plan

University obtains design professional.

Design professional prepares contract documents.

Revise financial plan,

if necessary.

Advertisement for university selection.

Professional services contract; plans, specifications, and contract documents; PM schedule and life cycle cost profile.

Revise financial plan if necessary based upon awarded contracts.

Bid and award contract(s).

All contract documents plus special university provisions per current Procurement Code and System Contract Manuals.

University acts as project manager during construction.

Prepares and maintains contract management documents as specified by Procurement Code and State System contract manuals.

University manages facility.

Contract warranty provisions.